**Team 5 Weekly Status Report 10**

|  |  |  |  |
| --- | --- | --- | --- |
| **Date** | **Milestone** | **Status** | **Changed (\*)** |
| 12/15/16 | * Complete Wire-framing | Completed |  |
| 2/15/17 | * Sign up process backend | Completed |  |
| 3/1/17 | * UI and functionality for sign up / sign in | Completed |  |
| 3/15/17 | * UI and functionality for feed | Completed |  |
| 3/27/17 | * UI and functionality wireframe for map display | Completed |  |
| 4/12/17 | * UI for viewing group info including adjusting the event (click on a group from groups tab) | In Progress | \* |
| 4/21/17 | * UI for adding/removing members, creating messages | Planned | \* |
| 4/21/17 | * Integrate event responses | In progress | \* |
| 4/21/17 | * UI for detailed message/event info (click on message/event from feed tab) | Planned | \* |
| 4/21/17 | * Implement search bar for visible groups | In progress | \* |
| 4/21/17 | * Frontend map interaction | In Progress |  |
| 4/26/17 | * Integrate map interaction into UI | Planned | \* |
| 4/26/17 | * Connect adding/removing members, creating messages to the backend | Planned | \* |
| 4/26/17 | * UI and functionality for group management | In Progress | \* |
| 4/26/17 | * Design and integrate a logo | Planned | \* |
| - | * UI and functionality for settings / account page | Dropped | \* |
| - | * Networking backend | Dropped (split into many tasks) | \* |