**Team 5 Weekly Status Report 7**

|  |  |  |  |
| --- | --- | --- | --- |
| **Date** | **Milestone** | **Status** | **Changed (\*)** |
| 12/15/16 | * Complete Wire-framing | Completed |  |
| 2/15/17 | * Sign up process backend | Completed |  |
| 3/1/17 | * UI and functionality for sign up / sign in | Completed |  |
| 3/10/17 | * UI and functionality for member management | In Progress | \* |
| 3/15/17 | * UI and functionality for feed | In Progress | \* |
| 3/17/17 | * UI for new messages | Planned |  |
| 3/24/17 | * UI for adding members | Planned |  |
| 4/7/17 | * UI for settings/account page | Planned |  |
| 4/21/17 | * Frontend map interaction | Planned |  |
| 4/26/17 | * UI and functionality for settings / account page | Planned |  |
| 4/26/17 | * UI and functionality for map display | Planned |  |
| 4/26/17 | * UI and functionality for group management | Planned |  |
| 4/26/17 | * Networking backend | Planned |  |